Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 5 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-4912 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | Register with name, email, and password | 5 | High |
| Sprint-1 | Registration | USN-2 | Store password as a bcryptjs hash | 3 | High |
| Sprint-1 | Login | USN-3 | Log in and receive a JWT token | 5 | High |
| Sprint-1 | Secure Access | USN-4 | Protect APIs with JWT middleware | 4 | High |
| Sprint-1 | Server Health | USN-5 | Server setup, database connection, and health check | 3 | Medium |
| Sprint-2 | Study Material | USN-6 | Upload and store study material | 5 | High |
| Sprint-2 | AI Summary | USN-7 | Generate AI summary from a material | 8 | High |
| Sprint-2 | AI Flashcards | USN-8 | Generate AI flashcards | 5 | High |
| Sprint-3 | AI Quiz | USN-9 | Generate AI multiple-choice quiz | 6 | Medium |
| Sprint-3 | AI Study Plan | USN-10 | Generate personalized study plan | 6 | Medium |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 7 Sep 2026 | 12 Sep 2026 | 20 | 12 Sep 2026 |
| Sprint-2 | 18 | 6 Days | 14 Sep 2026 | 19 Sep 2026 | 18 | 19 Sep 2026 |
| Sprint-3 | 12 | 6 Days | 21 Sep 2026 | 26 Sep 2026 | 12 | 26 Sep 2026 |

Velocity:

Total story points = 50 over 3 sprints, so the average velocity is 50 / 3 ≈ 16.7 story points per sprint. With a 6-day sprint, the average velocity per day (AV) = 16.7 / 6 ≈ 2.8 story points per day.

Burndown Chart:

Story points remaining: 50 at the start, 30 after Sprint-1, 12 after Sprint-2, and 0 after Sprint-3.